IMAT3451 – Computer Project

Initial Submission

Dominic Gibson
P13214758

### IMAT3451 Project Contract

Student Name:	Dominic Gibson
P-number:	P13214758
Programme:	Computer Games Programming
Email address:	P13214758@my365.dmu.ac.uk
Project Title:	Procedural Content Generation for Mobile Games
Project Proposer

Jethro Shell, Games and Information Systems, jethros@dmu.ac.uk

Supervisor

See above.

BCS Accreditation

Your supervisor needs to check your contract against this list and sign if you are on a BCS accredited course. Take note of this and be sure that you mention all requirements.

This contract contains an elucidation of the problem, the objectives of / the project and a risk analysis				Yes	No
The contract states that the project will include an in-depth investigation of the context and literature, and where appropriate, other similar products				Yes	No
The contract states that the final report will contain a clear description of the stages of the life cycle undertaken				Yes	No
The contract states that the final report will contain a description of how verification and validation were applied.				Yes	No
The contract states that the report will contain a description of the use of tools to support the development process				Yes	No
The contract states that the final report will contain a critical appraisal of the project, indicating the rationale for any design/implementation decisions, lessons learnt during the course of the project, and evaluation (with hindsight) of the project outcome and the process of its production (including a review of the plan and any deviations from it)				Yes	No
The contract states that there will be a description of any research hypothesis				Yes	No
The contract states that all research will be fully referenced				Yes	No
Contract is suitable for BCS Accredited Project	Yes	No	Supervisor / Signature

Introduction

The aim of the project is to develop a tool/plugin for the procedural content generation of levels within mobile games using evolutionary algorithms.

Project Background

The cost to develop video games has drastically risen over the past few years due to the increasing demands from gamers for more expansive and detailed games. It is clear that hand crafting all aspects of a game is not a sustainable model and alternative development practices must be explored. Procedural content generation (PCG) is a promising solution to this issue and has already seen great success in several games. PCG can be used as both a development tool that produces the bulk of the work while a developer adds the final touches or as the basis of the entire game. While PCG is most commonly used for the generation of the game world (level/environment) it can be applied to almost all forms of game 'content' such as textures, agents, items and even the narrative.

Aim/Objectives/Deliverables

Aims: Develop a procedural content generation system to generate levels within mobile games.

Objectives:

- To investigate current evolutionary based content generation techniques and create a suitable design.
- To review and report on current procedural content generation techniques and their uses within the industry.
- To investigate the system requirement and produce a requirements specification.
- To develop a procedural content generation tool for the creation of levels for mobile games incorporating the player context and making use of an evolutionary algorithm.
- To develop a simple game demonstrating the procedural content tool
- To design and execute a suitable test plan

Deliverables:
 (First delivery)
- Project contract
- Ethics form
- Project Plan
- Literature review
- System requirements specification
- Design Documentation
- Test Plan:
  - Functional Testing
  - Play testing survey
- Prototype

(Final delivery)
- Final report (including critical evaluation, conclusions and recommendations)
- Appendices
  - fully cited research
  - any further design documentation
  - test logs
  - Final burn down chart of all sprints
- Content Generation plugin/tool
- Simple game demonstrating it's use.

Resources and Constraints

- Android Studio IDE
- Range of Android compatible devices
- Github repository

Sources of Information

- Julian Togelius. Search-Based Procedural Content Generation: A Taxonomy and Survey, IEEE Transactions on Computational Intelligence and AI in Games, [Online], 2011, Vol 3. Available from: http://ieeexplore.ieee.org/document/5756645/ [Accessed 07/10/16]
- IEEE Digital Library
- Internet
- Library

Risk Analysis

- Underestimated scope of project / project beyond ability to complete – Work with supervisor to redefine project to a more achievable goal.
- Task underestimated or took longer than expect – Will be using an agile development approach so the priority of tasks and scope of the project can be adjusted on a sprint to sprint basis.
- Loss of personal computer / hard drive failure – Work will be backed up in a private GitHub repository so switching to another PC will be a minor loss of progress.

Schedule of Activities

Having defined the tasks to be undertaken in the list of objectives, you need to prepare a Project Plan to show how you intend to carry them out: You may find it helpful to draw up a critical path diagram before drawing a Gantt chart.

Student__________________________________	Date_______________

Proposer ________________________________	Date_______________

Supervisor_______________________________	Date_______________

### IMAT3451 FINAL YEAR PROJECT - ETHICAL REVIEW FORM

The University requires all undergraduate final year projects to undergo an ethical review and, where human research ethical issues are identified, to ensure that these issues are addressed.

For the majority of Computing Final Year Projects, the outcome will be either ‘No ethical issues’ or ‘Minor/Major ethical issues which have been addressed’; in these cases approval can be given by the supervisor. In the unlikely event that the outcome is ‘Ethical issues that have not been addressed’, the completed form will need to be forwarded to the Faculty Research Ethics Committee.

Student Name	Programme

Computer Games Programming

Dominic Gibson

Project Title
Procedural Content Generation for Mobile Games

Brief description of proposed activity and its objectives:

Creation of a procedural content generation tool designed to generate levels for mobile games making use of the player's context such as location.

Ethical Issues Identified:	How these will be addressed:
(see overleaf)

Project plans to use the player's location to provide context to the content generation.

Play testing will be carried out on the prototype and the age and gender of participants will be recorded.
Android OS will warn users that the application is requesting their location and users must agree to allow the application to know their location before continuing.
The locational data will be discarded after generation and will not be saved or transferred anywhere.

Participants will be asked for their consent in the recording of their age and gender before completing the survey and this data will be stored in accordance with the Data Protection Act (1998)
Participants will also be able to remove themselves and any data recorded on request.

The results will be reported anonymously.

Checklist

Has the project proposal identified any of the following research procedures?

1. Gathering information about human beings through: Interviewing, Surveying,
Questionnaires, Observation of human behaviour	Yes / No
2. Using archived data in which individuals are identifiable	Yes / No
3. Researching into illegal activities, activities at the margins of the law or
activities that have a risk of personal injury	Yes / No
4. Supporting innovation that might impact on human behaviour
e.g. Behavioural Studies	Yes / No

If ‘Yes’ to any of 1-4 above: have you considered the following?

 Providing participants with full details of the objectives of the research
	Providing information appropriate for those whose first language is not English
 Voluntary participation with informed consent
 Written description of involvement
 Freedom to withdraw
 Keeping appropriate records
 Signed acknowledgement and understanding by participants
 Consideration of relevant codes of conduct/guidelines

Ethical Review Outcome

 1.	No ethical issues
 2.	Minor ethical issues which have been addressed and concerns resolved
 3.	Major ethical issues which have been addressed and concerns resolved
 4.	Ethical issues that have not been resolved/addressed

Authorisation
If the outcome is no. 3 or 4 above, this form should be forwarded to the Faculty Research Ethics Committee.

Signature of student	______________________________ Date ________________

Signature of supervisor	______________________________ Date________________

Signature of 2nd supervisor______________________________ Date ________________

### IMAT3451 FINAL YEAR PROJECT - Global Checklist

The University requires all undergraduate final year projects students to undertake a global review of their project. Here is an International Impact Checklist for you to complete, which can be done in consultation with the project supervisor.

Student Name	Programme

Computer Games Programming
Dominic Gibson

Project Title

Procedural Content Generation for Mobile Games

Please indicate which of these possible attributes is addressed by your undertaking of this project.

Possible Global Experience	Addressed by Project
Ability to work collaboratively: teams from a range of backgrounds and countries
Excellent communication skills with a sensitivity to speaking with and listening to non-native English speakers
An ability to embrace multiple perspectives and challenge thinking in a range of cultural context
A capacity to develop new skills and behaviours according to role requirements
An ability to negotiate and influence clients across the globe from different cultures
An ability to form professional, global networks
An openness to/respect of a range of perspectives from around the world
Multi-cultural learning agility (i.e. able to learn in any culture or environment)

Brief description of how the ticked attributes have been addressed:

A capacity to develop new skills and behaviours according to role requirements has been satisfied by several areas of the project. Firstly the research and writing of a formal literature review is a challenge I had not undertaken before the project. Secondly the computational intelligence techniques used in the project have not been formally taught as part of my course.

Signature of student	_____________________________ Date ________________

Signature of supervisor	_____________________________ Date ________________

### Literature Review

Abstract – The purpose of this paper is to provide an overview and critical review of the various techniques for the procedural generation of game content both proposed in research and examples in commercial games. This topic has seen a large amount of academic interest over the last number of years thus a fully exhaustive review is beyond the scope of this review. Instead it will explore the strengths and weaknesses of the four main categories of content generation and analyse choice examples for each before concluding with a discussion of how this has informed the design of the project.

##### 1. Introduction

The development of video games has become increasingly more expensive and time consuming as technology has improved, with developers spending millions of dollars and taking years to produce more and more detailed games.[1] This cost is largely caused by both improvements in, and the AAA[1] market's focus on, graphical technology requiring more and more assets to be created by the artists.
[1] AAA (pronounced triple A) is a classification of games with the highest development and marketing budgets and usually form the years bestsellers.
Similarly designing games has proved more challenging due to the wide range of play styles and expectations of gamers; even within a single game, as shown by Drachen et al's. study of Tomb Raider Underworld[2] that found four distinct play styles within the relatively restricted game. Accommodating all of these players and crafting an enjoyable experience for as many play styles as possible is a daunting task.
One approach which can be applied to both of these problems and has seen large scale adoption within the game's industry is the procedural generation of content. The most immediate benefit to generation is the ability for smaller teams to produce expansive, content rich games within the same timeframe as a much larger team. It can also be used as a creative aid to augment a designer's imagination and is even a core game mechanic in increasing numbers of games; including Minecraft, one of the most successful games of all time. [5]

##### 2. Content Generation Techniques

Procedural Content Generation(PCG) is the collective term for a large range of techniques to automatically create content with minimum human input. In this context, 'content' can be defined as any non agent (Non playable Character) behaviour systems within the game i.e. textures, terrain, items, or even entire plot lines [3].
Togelius et al. in their taxonomy of the subject offer a further distinction of whether the content is 'necessary or optional'[4]. Necessary content is aspects of the game the player must interact with in order to progress while optional is content which can be entirely ignored by players with no great impact to their experience.
Togelius et al. also define several features to aid in the comparison of PCG approaches;
- 'Online or Offline': Whether the content is generated at the runtime of the game or during development of the game.
- 'Random Seed or Parameter Vectors': A detail of the algorithm itself, this property describes the number of parameters, and thus amount of control, the algorithm allows the developer or whether these parameters are 'seeded' using random numbers.
- 'Stochastic or Deterministic': The amount of randomness within the generation, i.e. a purely deterministic algorithm with generate identical content if repeatedly called with the same inputs.

Due to these sometimes conflicting properties a large array of algorithms for PCG have been developed. Despite this breadth most can be grouped into broad categories; Constructive, Generate and Test and Search Based. These will be discussed in depth in the following sections along with a separate section for Narrative generation which comes with it's own unique challenges and approaches.

###### 2.1 Constructive
Constructive PCG refers to generation processes that execute once in order to produce content. This means the algorithms must be guaranteed to produce usable content of an acceptable quality every time.
The earliest examples of constructive PCG were purely deterministic and used as a form of memory optimisation. As a work around of the hardware constraints of early computers, content was saved in a compressed format which could then be expanded out at runtime. A prime example of this was Elite [6] which contained 8 galaxies of 256 planets that were completely generated (name, position, items etc.) from a seed number. A more modern example is .kkrieger[7] which compresses an entire first person shooter into a 97kb file. Advances is hardware and the large impact on load times has made the use of PCG for data compression almost entirely abandoned by the industry.

The most prevalent use of constructive algorithms in games is the generation of terrain. A variety of methods exist to produce fractal like landscapes by stochastically manipulating vertex elevation to produce a hightmap representation of the terrain. One of the earliest and more popular implementations is Fournier et al. Diamond-Square Algorithm.[9] Introduced in 1982, the algorithm takes a square 2D array with a width of 2^n + 1 and recursively subdivides the array into diamonds and squares setting the midpoint to the average of each corner plus a random number until all elements are set. At each iteration the magnitude of the random number is reduced to produce gradual slopes. While the Diamond-Square algorithm can produce good looking and realistic terrain in a reasonably efficient way, a number of flaws have been pointed out. Miller [10] criticised the algorithm due to the noticeable creases produced as the more significant changes in height occur in a rectangular grid. Diamond-Square results can improved to remove these artifacts by using a generalised stochastic algorithm to calculating the midpoint using a linear estimation rather than averaging the neighbours[11]. Miller also proposed the Square-Square algorithm, outlined in [10], which aimed to avoid the crease like artifacts.
A key flaw with most sub-division techniques is that they offer little control over the generation process beyond providing a roughness constant which scales the random displacement of the midpoint at each iteration to control the steepness of the displacement and the initial seed values. Another disadvantage to sub-division is that it is limited to one or two dimensions meaning that overhangs and cave structures cannot be generated.

An alternate approach to creating fractal terrain to generate noise for elevation data. By far the most popular noise generation is Perlin Noise [12] and its variants [13]-[15]. It was first introduced in 1985 as an attempt to produce more natural looking textures using gradient noise. The original Perlin algorithm defines an n-dimensional grid with each node assigned a random unit vector. For any given point the dot product of the surround node's gradient vector and the distance to that point are calculated and a fade function applied to interpolate across these values. This leads to very poor scaling due to the complexity O(2n) though subsequent versions resolve this. [13]
The ability to use n-dimensions allows for the generation of overhang and cave structures, unlike sub-division, by using three or more dimensional noise. Minecraft[16] demonstrates this use of Perlin[17]. This allows for more diverse and interesting terrain than can be achieved through sub-division.

Depending on the generation requirements the choice between sub-division or Perlin Noise is largely a person choice. For one and two dimensions Diamond-Square is simpler to implement and faster[18] it can lack the variance in terrain that Perlin produces and more easily suffers from linear artifacts. However if cave like structures are required Perlin or its varients are the only choice. Both algorithms can produce interesting terrain but struggle to produce near photo realistic terrain on their own. Similarly, Howard Zhou et al.[19] highlights the lack of control both provide. Users are unable to specify the type or placement of terrain features; e.g. the ability to specify a river must exist in the terrain.
It has been noted [21][22] that due to fractal terrains isotropic nature it cannot accurately describe several aspects of nature. Musgrave et al. [22] were the first to suggest modelling physical erosion to produce more natural terrain. They proposed two separate algorithms to model hydraulic and thermal erosion. The hydraulic algorithm works by storing the current height, water and sediment values for each point, over a number of time steps a fraction of the water and sediment is distributed to the neighbours with a lower elevation. If the water value reaches 0 the sediment value is added to the height value of that point. The thermal algorithm is a simpler model that smooths large changes in height. At each timestep the difference in elevation between a point and its neighbour is compared to a global talus angel. If the difference between points is greater than the talus angel a fixed percentage of the point is transferred to the neighbour. Various improvements have been suggested [23][24][25] for the original hydraulic algorithm seeking to produce more physically realistic simulations. However, Musgrave's original was already computationally expensive thus making their approaches less suitable for online generation. Benes explains in [26] that hydraulic algorithm can produce noticeable oscillations and provides little controllability. He broke Musgrave's algorithm into 4 separate simplified steps, water placement, evaporation, deposition and water transport. While not physically accurate Benes approach creates a reasonably approximation in a faster time. In [27] Olsen provides an optimisation and analysis of both Benes and Musgrave's work in the context of their use in video games. While the optimised versions of both the hydraulic algorithm drastically reduced in runtime while maintaining similar erosion scores (standard deviation of the maps slopes divided by the mean value[22]) it were still too slow for runtime generation with 500 iterations taking an average 25s (Not including base terrain generation). Olsen solution was to change Musgrave's thermal algorithm to ignore slopes steeper than the talus angle and flatten the rest. The proposed algorithm created higher scoring, using on Musgrave's heightmap quantifying function described in [22], terrain in less iterations, achieving 2.15 in 50 iterations compared to the 450 hydraulic required. It also resulted in linear time scaling with 500 iterations taken an average of 10s. The rendered terrain while less realistic looking is likely more usable within games due to the larger flat areas and smoother height transitions.
Overall, erosion techniques can produce more realistic, smoother terrain than a pure fractal approach though at a large computational expense and often provide little control making them less suitable for run-time use.

Attempting to solve the issue of controllability while maintaining the desirable stochastic nature of PCG Doran et al. investigated using software agents to model the terrain in [20]. Their system uses a number of asynchronous, autonomous agents that change the evaluation of points within the heightmap according to their predefined goal. To demonstrates the concept Doran et al. created 5 agent types; (1.) coastline, creates the initial landmass. (2.) smoothing, take random walks lowering elevation. (3.) beach, flatten areas near coastline. (4.) mountain, raise mountain chains. (5.) river, erode a random path from high to low elevation. Each agent is relatively simplistic but the interaction between them produce unique results. The system is easily extendible by introducing agents with new goals. The large degree of oversight for designers on the generated terrain is achieved by specifying the number of agents of specific types i.e. selecting 3 river agents results in 3 rivers being generated. However this increased control comes at the price of slower generation speeds. A 512x512 heightmap reportedly took 20 seconds on a 3.2GHz pentium, though it should be noted the paper was published nearly 10 years ago at the time of writing and thus performance has likely improved on modern hardware.

While this section has focused on constructive terrain approaches as this is a major focus of both the industry and academia, terrain is not the only content that can be generated. Tools such as SpeedTree [8] procedurally build the models and texture atlases for foliage. Similarly, NaturalMotion's Euphoria animation engine[63] provides real time generation of character animations by simulating the physical bone and muscular structure.

###### 2.2 Generate and Test
Generate and Test algorithms perform some for of check on the content generated and may perform a number of iterations until content of an acceptable quality has been generated.[4] Unlike constructive algorithms, generate and test is not limited to content that is guaranteed to work potentially leading to more varied results. This comes at the expense of run time as the algorithm could continually fail to create content of an acceptable degree. An example of this approach in action is the world generation in Dwarf Fortress[27] which continually checks and rejects candidate worlds during generation.[28]

###### 2.3 Search Based
Search-Based is a variation on Generate and Test that evaluates the candidate and assigns a gradient fitness value instead of a simple pass or fail. Subsequent candidate generation is contingent on the fitness of previous instances with the aim of producing higher scoring content.[4] In other words rather than continually generating from scratch, the algorithm searches for the best solution. This naturally lends itself, but is not limited to evolutionary algorithms (EA); though a significant percentage of the examples discussed do make use of evolutionary techniques.

EA and the variation Genetic Algorithms (GA) work by maintaining a population of potential solutions where the more fit candidates are combined and or “mutated” to form new generations until a solution of sufficient fitness is found or a maximum number of iterations completed. [29] provides an introduction to the topic. The examples discussed in this section can be further distinguished based on how they evaluate the fitness of the generated content.

Designing a function to correctly evaluate something as subjective as game content is non-trivial, especially when developers and players may value different aspects. Though this can be partly achieved by objectively assessing features of the content. However the most direct solution is to allow users to provide feedback to drive the search. This is known as interactive evaluation and allows players to tailor their gaming experience to their own preferences. Both [30] and [31] using player feedback to evaluate generated maps.

In [30] Liapis et al. evolve real time strategy maps represented as 74 value arrays containing the coordinates of player bases, resource nodes and impassible areas. Each map is evaluated on 3 spacial navigation, 3 resource distribution and 4 aesthetic algorithms with the overall fitness given as a weighted sum. The weighting of this sum was adjusted interactively using two methods; players select their favourite map from a pool of candidates, or players rank the pool based on their preference. Experiments using AI to model player preferences showed the algorithm did generate maps tailored to the players preference, with the rank-based method adapting much faster. The rank-based evaluation was also much faster to adapt to changes in player preferences. However both performed poorly compared to the control, non interactive algorithm which optimised in less iterations, thus creating objectively “better” maps, by always selected the map with the highest fitness. Raffe et al. [31] investigated a somewhat similar approach but introduced a recommender-system(RS) based player model to evaluate the content. When a new map is to be generated 7 potential map geometries based on the last map are created using pre-build tiles. The player chosen geometry is then passed to a Compositional pattern-producing network neuroevolution of augmenting topologies (CPPN-NEAT)[32] to evolve CPPNs which calculate the position and density of game content such as weapons, enemies etc. The RS player model evaluates the candidate CPPNs and assigns the probably of being enjoyed. After 10,000 iterations or a perfect candidate being found the geometry and CPPN are combined. Once the player has beaten the generated map they rate it between 1 and 5. This rating then updates the RS model for the next iteration. While play testing showed players generally preferred the evolved content over randomly generated maps it was only by a slight margin. Raffe et al. were unclear whether this was caused by a poor player model or players self-validating their map choice. Similarly, 75% of participants gave the maps an average rating which Raffe et al. suggest might be caused by the CPPN-NEAT reaching a local optimum and repeating content or by the games limited assets.
Interactive evaluation does not necessarily require direct input from the user. [33] [35] and [36] have all experimented with using indirect data collection for player experience modelling to produce personalised content. Player modelling, also known as Experience-Driven PCG, is the process of building a model of the user's preferences and or emotional state to better assess the quality of generated content. Yannakakis and Togelius provide a taxonomy of Experience-Driven PCG in [37] which outlines 3 ways of building the Player Experience Model (PEM).
- Subjective PEM: Directly ask players about their experiences, as discussed above.
- Objective PEM: Measure physiological responses to predict emotional state.
- Gameplay Based PEM: Monitor player input and actions within the game.
Objective PEM is potential very invasive and largely impractical to employ outside of a lab environment. While it has seen use in commercial games, [38][39], it largely appears as a gimmick.
Hastings et al. in [33] built Galactic Arms Race, which uses Gameplay Based PEM by measuring which weapons players used to create a preference model to evaluate new candidate weapons. Similarly [35] assigned players to pre-defined models based on the actions within the first level in order to bias the level generator towards their preferences. This approach is the least invasive but interpreting player actions involves making assumptions on the reason behind them. Using Galactic Arms Race as an example, a player may use a weapon because it is more powerful, rather than because they enjoy using it as the system would assume.

While allowing players to personalise game content to their taste is an appealing idea and appears to improve the experience for players [33][34] there are problems with the approach. Explicitly gathering player information for interactive evaluation interrupts gameplay and can break immersion while indirect is potentially invasive and can easily produce inaccurate or noisy data. The approaches discussed above generally only provide the player a single screenshot on which to evaluate the candidates or use a simple number rating. The former doesn't provide enough information for the player to easily judge the content which can prevent optimisation by selecting conflicting preferences; while the latter can lead to inaccurate player models.

Another approach to determining the fitness of generated content is to simulate its use in game using a software agent. In [40] Fisher describes his use of an agent continually playing through a generating platformer level to provide feedback to another agent searching a tree representing the level. Shaker et al. in [41] outline the complexity of building these agents and show one approach for a deliberative agent used to find the playability of generated Cut The Rope levels. They continued their work in [42] in which they propose evolving generic timelines of interactions to represent game levels. A simulation is then ran on the timeline and constructs the various required level components at each event. In [44] Khalifa et al. use two different agents for their generic game level generator. Their approach maintains two populations, feasible and infeasible, of candidates and tests them with a OneStepLookAhead and DoNothing agents. The performance of the OneStepLookAhead agent is used to evaluate the feasible population while the DoNothing agent checks for player death within a certain timestep. Simulation is not limited to level creation; Gravina et al. in [47] experimented with generating weapons in Unreal Tournament 3. After a simulated game between agents fitness was calculated based on kill distribution. A user study showed the evolved weapons were percieved as both balanced and fun.
Evaluating generated content via simulation can be an effective approach at the cost of far higher computational and implementation complexity. Though faster than real time testing, simulations are still very slow relative to a direct fitness algorithm thus making online generation unlikely. Similarly, as discussed in [41], an agent to carry out the simulation may not be readily available requiring time and resources to be invested into developing one; undermining one of the core reasons for a developer to use PCG.

The final approach is to algorithmically evaluate the fitness of content, this is known as Direct Evaluation. It involves extracting out certain characteristics, such as number of paths, resource density etc, of the candidate and pass them directly to the function. Ferreira et al. demonstrate direct evaluation in their Super Mario Bros. level generator.[45] They maintain four evolution populations of arrays representing the ground, blocks, coins and enemies of the level. These are all evolved separately and fitness is calculated as the difference between the individual and target sparseness (entropy for ground). While this provides a very quick evaluation of individuals resulting in a much faster process describing the level structure in terms of entropy is not very intuitive for designers. Ashlock et al. formalise direct fitness functions for generating mazes in [46]. By defining the entry and exit points along with a number of checkpoints several fitness functions can be defined that reward different maze features. A global constraint, k, is defined to specify the number of checkpoints that lie on a path to the exit. The functions outlined:
- Exit Path Length: Length of the path from start to end; generally created single winding paths.
- Primary Reconvergence Sum: A sum of the shortest path between the start point and pairs of checkpoints; encourages all checkpoints to be accessible.
- Isolated Primary Reconvergence Sum: A sum of the shortest path between the start point and pairs of checkpoints which only passes through those checkpoints and no others; rewards branching paths to each checkpoint before reconverging.
- Cul-de-sac Count: Number of dead end paths. Combined with the constraint that all checkpoints are accessible rewards looping paths.
- Cul-de-sac Length: Sum of the distance between entrance and dead ends. Maximises the path length from entrance to exit but creates more side paths than 1.
The above functions were tested on four distinct maze representations and produced easily comparable results suggesting high genericity and thus suitable for reuse in multiple projects.

The quality of game content often cannot easily be described by a single function as there are naturally a number of aspects that contribute. Togelius et al. experimented with using a multi-objective algorithm to evolve complete StarCraft maps[43]. Here a number of fitness functions were tested to satisfy four main goals:
- Playability: support normal gameplay
- Fairness: all players have equal chance of winning.
- Skill Differentiation: support multiple play styles.
- Interestingness: avoid symmetrical or repeating elements.
The individual functions that optimise for specific aspects such as base distances, resource placement and pathing. 8 functions were tested in pairs to investigate conflicting optimisation goals. Unlike Single-Objective evolution that optimises multiple variables, Multi-objective seeks to balance the trade-offs between a number of conflicting objectives e.g. maximising car performance and minimising fuel consumption. This results in a potentially infinite number of Pareto Optimal solutions where none of the objectives can be improved without degrading the others. This means that the design of the fitness functions and which of the Pareto solutions that are selected can have a significant impact on the quality of the output. In other words, optimising for two completely conflicting goals could potentially produce content that poorly satisfies both.
Direct evaluation of fitness is generally the least gameplay intrusive and fastest method, though efficiency can vary wildly between implementations, allowing for its use at runtime. However designing functions that can quickly and accurately quantify fitness is a complex challenge, especially when optimising multiple objectives.

###### 2.4 Narrative
This section will discuses the procedural generation of narrative within games. A relatively unexplored area of research, narrative generation is less formally defined than the previously discussed approaches. Similarly, due to the unique challenges of narrative generation, the constructive and search based techniques do not easily translate across thus it will be discussed as a related but separate problem.

To further quantify narrative generation there is a distinction between what this paper refers to as Intentional Narrative (IN) and Emergent Narrative (EN). IN is a story or quest line, whether randomly generated or explicitly scripted, the designer has intended for the player to experience. While EN is the process of the player creating their own narrative based on the interaction of elements within a rule-based game world. [48] In other words, both IN and EN can be generated narratives but the former uses a specific game system for this purpose while EN uses the game world to support the player's imagination.

The systematic nature of games that make heavy use of PCG naturally lend themselves to EN generation [49]. [16][50][52] are a number of successful commercial games that make use of PCG and EN. However, PCG is not a required for games to make use of EN. Facade[58] creates an emergent plot through the player's interaction with two AI agents and objects within their house. Similarly, the hugely popular EVE Online[52] has generated a number of complex narratives just through player interaction [53-55] and has even had a novel written based on them.[56]
The issue with EN is that, while each narrative is unique and player-driven, it relies entirely on the player to find meaning behind the interactions of the game world. Less imaginative players or those who do not witness a novel interaction of game elements can miss out entirely on any narrative. Similarly designers have little control over what the player experiences.

The generation of an interesting, cohesive narrative for players is significantly complex. Implementation of IN generation in commercial games is largely simplistic optional content such as the “Radiant” quest system in Skyrim.[57] This can result in predictable and repetitive content with a systematic feel.
One of the earliest examples of an IN generation system was TALE-SPIN[60] which would simulate a plotline using pre-defined characters and world. However, there is little control of the narrative beyond defining character goals.
Li et al. [61] demonstrate generating a game narrative tailored to player preferences by adapting a pre-written plot. By using partial order planning they attempt to optimise the plot structure according to the player model while maintaining coherence and the original author's intent. As touched upon in previous sections, players generally prefer content adapted to their preferences and the testing Li et al. carried out shows the same applies for game narratives. However, the requirement of an entire pre-existing game plot to serve as a basis is a significant drawback.
In [62] Kybartas et al. design a promising system for the generation of complete quests that reflect and impact the current state of the world in Role Playing Games(RPGs). The system represents the game world as a directed multi-graph with game entities (NPCs, items etc) as the nodes and relations as edges. Narratives are represented as a directed acyclic graph of events. Quest generation uses designer written grammar-rules which search for a specific relation within the world graph as the antecedent and a simple narrative graph as the consequence. For example, two NPCs who hate each other may generate an assassination quest. This initial narrative graph is then rewritten using a separate set of grammar-rules to expand and branch the questline. Finally the system simulates completion of the quest and updates the world graph to reflect any consequences. Kybartas et al's design allows for a high degree of control for the developer while maintaining the ability to generate varied content. Additionally, the system respecting the player's actions and taking account of previous quests would help players feel their choices have a real effect on the game world. While Kybartas et al. do not provide details, maintaining the world graph would likely be computationally expensive and from a practical standpoint, the initial creation of the world graph for large scale games would be a time consuming process.

The generation of interesting and cohesive narratives has yet to be achieved in games beyond limited experimental games but with the industry's continued focus on PCG it is likely more games using some form of narrative generation will be developed.

##### 3. Conclusion

The choice of PCG technique will have a huge impact on the performance, diversity of output and complexity of the system. With the overwhelming range of approaches available it is crucial to consider the both the content and the context it will be generated in.
The choice to base my system on the android platform places relatively strict restrictions on the algorithm's complexity and resource usage due to the more limited hardware of mobile devices. In deference to these constraints the base terrain elevation will be generated using noise while the placement of game objects will be handled by a genetic algorithm. Noise was chosen as functions to evaluate the fitness of terrain are often computationally expensive and can produce unnatural looking levels. The loss of control over the generated terrain features is an acceptable trade off for the performance gain. It has been demonstrated that purely random levels are less well received by players than more directed generation. The placement of game objects by the genetic algorithm will help offset the randomness of the noise terrain. This approach takes advantage of both the speed of constructive generation and quality of search based.

### Functional Requirements Specification
##### 1.0 Introduction

The creation of content for games is continually increasing in time and monetary cost as games become larger and more detailed. The reliance on hand crafted content cannot continue indefinitely within the industry. This project aims to resolve by developing a procedural content generation system for game levels. An overview of the problem is described in Section 2. The proposed game level generation system is outlined in Section 3.

##### 2.0 Background and Existing Systems

###### 2.1 Project Background

The procedural generation of content (PCG) in games has around since the 1980's with early examples like Rogue and Diablo (Blizzard Entertainment) and though the topic has been an area of much research it still has yet to be fully adopted by the industry.

There are numerous reasons to apply procedural techniques to at least some aspects of game development, the most readily apparent being monetary. The cost of game development is ever increasing, particularly for AAA games, as consumers have come to expect more detailed and expansive games ever year. Being able to generated a near infinite number of different and interesting assets for just the initial investment in the generation tool and in a fraction of the time an artist would normally take is obviously an appealing prospect for development studios.

There are however other reasons for the integration of PCG beyond time and money saving. It can deepen immersion and enable emergent narratives through the interaction of relatively simple generation systems. For example, Crusader Kings 2 generates personality traits that effect the decision making of the AI. The dynamic interaction between these NPCs guides the player to write their own narratives for each session with no involvement from the designer.
PCG can also foster exploration and greatly extend the player retention of a game by creating new and interesting content for players to interact with. Playing the same hand crafted level repeatedly can often become dull and any perceived imbalance will likely be treated far more harshly by players than with a generated one.
Finally PCG can be used as a creative tool for designers. Algorithms do not suffer from limited imagination and can produce incredibly novel content that can inspire or be refined by a human designer.

###### 2.2 Existing Systems

While there are now many games that make use of PCG the majority are written for that specific game and thus are very difficult to reuse for others. While this is partly due the type of content being generated and the target genre, i.e. a 2D Mario level generator is of little use for a developer of a first person shooter, even within the same genre there are only a few generic tools to aid in the generation of content.

The two most well known commercially availability content generation tools are Interactive Data Visualization, Inc.'s SpeedTree modelling software and NaturalMotion's Euphoria animation engine.

SpeedTree is a specialised modelling tool for the creation of foliage in computer graphics. The tool can procedurally generate tree for the artists brush strokes, adjusts to simulated forces (e.g. increasing gravity will dynamically twist the tree) and even supports 'growing' the tree around or within arbitrary meshes.
There are numerous clear advantages to using SpeedTree beyond the features described above; It's a mature product (initially released in 2002) that is integrated in both Unreal 4 and Unity 5 engines, has already seen use in hundreds of games, automatically creates efficient LODs and texture atlases, provides access to the SpeedTree library with a wide range of pre-made models.
However the system has the clear disadvantage of being a specialised product that only generates foliage offline (i.e. not during gameplay).

Euphoria is an animation engine for games that procedurally generates a model's animations by simulating the bone and muscular structure.
This allows for the characters in game to move and react to the environment naturally without having to create numerous hand animated or motion captured sequences. For examples of its use Euphoria has been integrated in Rockstar's GTA IV and V.
Despite the advantages to generating animations the technology has not been widely used within the industry. This is largely due to the fact that NaturalMotion do not directly license out Euphoria; instead they evaluate prospective clients and directly integrate the engine for a very limited number of development studios. While NaturalMotion to not list prices it is widely reported to be incredibly expensive for the few studios given licenses.

While both the systems described above offer impressive solutions they are both designed to generated one specific asset for a game. That combined with Euphoria's exclusivity and likely exorbitant cost show they are both obviously not suitable for the proposed system.
Similarly while there are a number of games that generate their levels they are all tied to their specific game and cannot be used across multiple games. Thus the need for the system proposed below.

##### 3.0 Proposed System

###### 3.1 System Overview

The proposed system is a library for the Runtime procedural generation of game levels. This library is targeted towards mobile games developers and so will be written for the Android platform using Java.

The core functionality of the library will be broken into two main algorithms; construction and population. The construction algorithm will generate the base terrain and layout of the level in the form of a heightmap. This heightmap will then be passed to the population algorithm which, using user defined constraints, will optimally populate the terrain with game entities (weapons, enemies, chests etc.) as well as objectives using a genetic algorithm.

The population constraints will be written in a designer friendly format such as XML and specify features of the level such as the number and density of game entities, start to end distance and pathing.

While the user constraints should be flexible enough to handle the majority of the user's requirements, in an effort to support portability between game genre, the library will allow users to override and extend the construction and population algorithms for their own specialised logic.
The system will also optionally incorporate the user's location into the generation process. For the example game that will demonstrate the generation systems it will use the player's latitude and longitude to look up the local weather. This weather information will then modify the generated level to reflect the user's setting. For example, if there is rain and fog at the user's location a marshland may be generated.

###### 3.2 Use Cases
Figure 1

- Define Level Constraints: The designer either programmatically or with XML builds a list of requirements for the content generator to aim for. The target fitness and maximum number of generations for the genetic algorithm are also defined here. Any number and combination of the constraints can be defined. Unspecified constraints use a configurable default value.
- Select Construction Algorithm: The designer specifies which base level terrain generation algorithm the system should use. They do this by constructing and passing an object that implements the 'ConstructionGenerator' interface (see below) to the level generator. If no 'ConstructionGenerator' is supplied the system will use the default Perlin Noise generator.
- Generate Level: The player requests a new game level. The game will then call through to the level generation system supplying the constraints and 'ConstructionGenerator'. The level generator then returns a heightmap and positions of the game objects.
- Generate Level Using Location: Similar to the Generate Level use case but additionally calls to the Location Service and Weather Service before passing the location and weather data to the level generator as well as the constraints and 'ConstructionGenerator'. The location data will be ignored if a) The constraints disable location usage. b) The implementation of 'ConstructionGenerator' does not support it. c) The Location Service fails to obtain it.

Designer: The game designer/programmer using the library.
Player: The end user of the Designer's game.
Location Service: The mobile device's location system.

###### 3.3 Interfaces

ConstructionGenerator

Methods:
buildMap(noiseWidth:int, noiseHeight:int, width:int, hight:int, location:LocationService[0..1]) : double[][]

Classes that implement this are responsible for constructing the level's heightmap.
PopulationGenerator

Methods:
populateMap(heightmap:double[][], constraints:Constraint) : List<Entity>

Classes that implement this are responsible for interpreting the constraints and heightmap to define the number and location of the entities in the level.

Entity

Methods:
- setPosition(x:int, y:int)
- getPosition(): int[2]

The root interface that all game objects the generator should populate the level with must implement.

For a detailed overview of the interfaces please see the UML diagram found in the appendices. (p.g.32)
### Test Plan

##### 1.0 – Introduction

This document describes the testing approach and key test cases for the Model Games Procedural Content Generation system. The project has three main functional areas that need to tested; terrain construction, level population and location based generation.

##### 2.0 – Test Strategy

The system will be verified using blackbox Functional tests on High, Medium and Low severity functionality. Testing will be carried out at the end of each development iteration and all High and Medium severity failures will raised as issues for the following iteration. Low severity issues will be flagged for future iterations.

The majority of test cases will be covered by Class level unit testing and Feature level integration testing. Test cases that cannot easily be translated into code will be manually tested.

Play testing will also be carried out to assess whether the system produces enjoyable levels and to provide feedback on the demonstration game. The questionnaire testers will be asked to complete is available on page 27.

###### 2.1 – Coverage

All core functionality will be covered by testing. It is assumed that external components such as OpenSimplexNoise and the LibGDX framework functional has been sufficient tested by their own developers and so only the integration will be tested.

Test will be run on a range of modern emulated hardware. As the system only supports Android v24 and above older hardware will not be covered.

3.0 – Test Cases

Title	Description	Steps	Expected Result
perlinNoiseTest	Calling the PerlinLevelGenerator's generate method should correctly build a heightmap.	Call 'generateLevel' with (512, 512, 512, 512) as parameters.	A 512x512 array of doubles between 0..1 should be returned.
perlinNoiseTest_smallerMapSize	Calling the PerlinLevelGenerator's generate method should correctly build a heightmap.	Call 'generateLevel' with (512, 512, 256, 256) as parameters.	A 256x256 array of doubles between 0..1 should be returned.
perlinNoiseTest_largerMapSize	Calling the PerlinLevelGenerator's generate method should correctly build a heightmap.	Call 'generateLevel' with (256, 256, 512, 512) as parameters.	A 512x512 array of doubles between 0..1 should be returned.
perlinNoiseTest_invalidSize	Calling the PerlinLevelGenerator's generate method with invalid parameters should throw.	Call 'generateLevel' with (256, 256, -1, -1) as parameters. / Call 'generateLevel' with (-1, -1, -256, 256) as parameters.	LevelGenerationException thrown.
perlinNoiseTest_PreSeed	Calling the PerlinLevelGenerator's generate method with the same random seed should produce the same heightmap.	Construct PerlinLevelGen object with a seed / Call 'generateLevel' with (256, 256, 256, 256) as parameters. / Construct a second PerlinLevelGen object with the same seed. / Call 'generateLevel' on the second object with (256, 256, 256, 256) as parameters.	The two 256x256 arrays should contain the same values.
constraintDeserializationTest	Level Constraints should be able to read in from an xml file.	Call 'readConstraints' method with the file path to the “validConstraints.xml” test file	Constraints object initialised with the correct values.
constraintDeserializationTest_InvalidConstraint	System should gracefully handle errors in the file.	Call 'readConstraints' method with the file path to the “invalidConstraints.xml” test file	A LevelConstraintsException should be thrown.
constraintDeserializationTest_InvalidPath	System should gracefully handle incorrect file paths	Call 'readConstraints' method with a UUID as the file path.	A LevelConstraintsException should be thrown.
constraintDeserializationTest_MissingValues	System should default constraints not specified in the file.	Call 'readConstraints' method with the file path to the “halfConstraints.xml” test file	Constraints object initialised with the values specified in the file and those not specified should be default values.
populateTest_CreateCandidate	Calling the 'createCandidate' method should return a valid MapCandidate object.	Call 'createCandidate' with (testHeightMap, 256, 256) as parameters and the default constraints.	MapCandidate's tile set should be the expected length and contain the correct number of each tile type.
populateTest_InitPopulation	Calling the 'initPopulation' method should return the number of MapCandidates requested.	Call 'initPopulation' with (20, testHeightMap) as parameters and the default constraints.	20 MapCandidate objects should be returned. All 20 should pass the populateTest_CreateCandidate test.
populateTest_InitPopulation_InvalidSize	Calling the 'initPopulation' method should never fail.	Call 'initPopulation' with (-1, testHeightMap) as parameters and the default constraints.	An empty list should be returned
populateTest_MutateAdd	A MapCandidate should correctly add a new game object if the random chance is right.	Create a MapCandidate / Mock the random number generation to ensure this mutation happens / Perform the mutation on a copy of the MapCandidate	The mutated MapCandidate should have 1 extra tile than the original.
populateTest_MutateChange	A MapCandidate should correctly change a game object if the random chance is right.	Create a MapCandidate / Mock the random number generation to ensure this mutation happens / Perform the mutation on a copy of the MapCandidate	The mutated MapCandidate should have the same number of tiles as the original and exactly 1 tile should have changed state.
populateTest_Crossover	The system should be able to correctly perform 2 point crossover of MapCandidates	Create two MapCandidate objects, Map1 and Map2 with the same sized tile set. / Mock the random number generation to create known crossover points / Call 'crossover' with the two MapCandidates	Two new MapCandidates should be returns, Child1, Child2. / Child1's tile set should contain Map1's upto and after the crossover points. In between the crossover points it should contain Map2's tile set. / Child2's tile set should contain Map2's upto and after the crossover points. In between the crossover points it should contain Map2's tile set.
populateTest_Crossover_DifferentSize	The system should be able to correctly perform 2 point crossover of MapCandidates of different sizes	Create two MapCandidate objects, Map1 and Map2 with the different sized tile set. / Mock the random number generation to create known crossover points / Call 'crossover' with the two MapCandidates	Two new MapCandidates should be returns, Child1, Child2. / Child1's tile set should contain Map1's upto and after the crossover points. In between the crossover points it should contain Map2's tile set. / Child2's tile set should contain Map2's upto and after the crossover points. In between the crossover points it should contain Map2's tile set. / Both Child1 and Child2's tile set should be the size of the shortest of Map1 and Map2.
populateTest_Fitness	The system should correctly calculate the fitness of MapCandidate's	Load the test MapCandidate data. / Call 'testFitness' with this MapCandidate	The returned fitness value should match expected.
locationTest_GetLocation	The system should be able to correctly call to the LocationService	Mock the LocationService to return a fixed position.	Expected Latitude and Longitude returned.
locationTest_GetWeather	The system should correctly call to the OpenWeatherMap API.	Mock the HttpURLConnection. / Call the 'getWeatherData' method.	The correct REST request should be constructed.
locationTest_DeserialiseResponse	The system should correctly deserialise the OpenWeatherMap response.	Call the 'deserialiseResponse' method with a Mocked response.	A WeatherData object is initialised with the correct values.
locationTest_LocationUnavailable	The system should handle the LocationService being unavailable or permission denied.	Mock the LocationService with out permission	LocationUnavailabe exception should be thrown.

### Play Testing Questionnaire

Below are the questions that play testers will be asked to complete after playing a completely randomly generated level and a level created by the system.

Personal Information – All results will be reported anonymously
Please enter your name:

Please select your age:
(14-17)	(18-21)	(22-25)	(25+)

Please select the gender you most identify with:
Male, Female, Transgender Male, Transgender Female, Non-Binary, Not Listed (Their	input), Prefer not to answer.

How often do you play mobile games?
0-3 Hours a week,	4-8 Hours a week,	8+ Hours a week

How often do you play games generally?
0-3 Hours a week,	4-8 Hours a week,	8+ Hours a week

Game specific questions:
Which of the two levels did you prefer?
Level 1 (Random)	Level 2 (Genetic Algorithm)

Why did you prefer it?

- Please rank the following 1-5 (with 1 being very bad and 5 being very good) for Level 2:
  - Level Design
  - Look of the level
  - Game play
  - Difficulty

Please leave any other comments:

### Appendices
##### References

1. A. Travers. "GTA 5' Costs $265 Million To Develop And Market, Making It The Most Expensive Video Game Ever Produced: Report". February 2013. GamesIndustry.biz, [Online] Available : http://www.ibtimes.com/gta-5-costs-265-million-develop-market-making-it-most-expensive-video-game-ever-produced-report Retrieved: 28/10/16
2. A. Drachen, A. Canossa, and G. N. Yannakakis, “Player modeling using self-organization in tomb raider: Underworld.”. September, 2009. Proceedings of the 2009 IEEE Symposium on Computational Intelligence and Games, CIG 2009, Milano, Italy.
3. B. Kybartas, C. Verbrugge. “Analysis of ReGEN as a Graph-Rewriting System for Quest Generation”. November 2013. IEEE Transactions on Computational Intelligence and AI in Games (Volume: 6, Issue: 2)
4. J. Togelius, G. N. Yannakakis, K. O. Stanley, C. Browne. “Search-Based Procedural Content Generation: A Taxonomy and Survey”. September 2011. IEEE Transactions on Computational Intelligence and AI in Games (Volume: 3, Issue: 3)
5. T. Warren. "Minecraft sales top 100 million". June 2016. The Verge. [Online] Available: http://www.theverge.com/2016/6/2/11838036/minecraft-sales-100-million Retrieved 28/10/16.
6. Elite, Acornsoft. 1984.
7. .kkrieger, Farbrausch. 2004.
8. SpeedTree. Interactive Data Visualization, Inc. [Online] Available: http://www.speedtree.com/
9. Fournier, Alain; Fussell, Don; Carpenter, Loren. 1982. "Computer rendering of stochastic models". Communications of the ACM.
10. Miller, G.S.P. “The definition and rendering of terrain maps”. 1986. Proceedings of the 13th annual conference on Computer graphics and interactive techniques. SIGGRAPH
11. Lewis, J. P. “Generalized stochastic subdivision”. 1987 ACM Transactions on Graphics.
12. Perlin, Ken. “An Image Synthesizer”. 1985. Proceedings of the 12th annual conference on Computer graphics and interactive techniques. SIGGRAPH
13. Ken Perlin. “Noise hardware”. 2001. Real-Time Shading SIGGRAPH Course Notes.
14. Ken Perlin. “Improving Noise”2002. Proceedings of the 29th annual conference on Computer graphics and interactive techniques. SIGGRAPH
15. Kurt Spencer. “Noise!”. [Online] Available : http://uniblock.tumblr.com/ Retrieved 04/11/16
16. Minecraft. Mojang. 2011
17. Markus Persson. "Terrain generation, Part 1” March 2011. [Online] Available: http://notch.tumblr.com/post/3746989361/terrain-generation-part-1 Retrieved: 04/11/16
18. Travis Archer. “Procedurally Generating Terrain” 2011. Morningside College.
19. Howard Zhou, Jie Sun, Greg Turk, James M. Rehg. “Terrain Synthesis from Digital Elevation Models”. 2007. IEEE Transactions On Visualization and Computer Graphics. Vol.13. No.4
20. Jonathon Doran, Ian Parberry “Controlled Procedural Terrain Generation Using Software Agents”. 2010. IEEE Transactions On Computational Intelligence and AI in Games Vol.2 No. 2
21. LEWIS, J. P. 1990. Is the Fractal Model Appropriate for Terrain? Disney Secret Lab.
22. F. Kenton Musgrave, Craig E. Kolb and Robert S. Mace. “The Synthesis and Rendering of Eroded Fractal Terrains.” 1989. In Proceedings of the 16th annual conference on Computer graphics and interactive techniques.
23. Kenji Nagashima “Computer generation of eroded valley and mountain terrains.” 1997. The Visual Computer, p.g.456-464.
24. D. D’Ambrosio, S. Di Gregorio, S. Gabriele, R. Gaudio “A Cellular Automata Model for Soil Erosion by Water.”. Department of Mathematics, University of Calabria.
25. N. Chiba, K. Muraoka and K. Fujita “An Erosion Model Based on Velocity Fields for the Visual Simulation of Mountain Scenery.” 1998. The Journal of Visualization and Computer Animation, Vol.9
26. Bedrich Benes. “Visual simulation of hydraulic erosion”. 2002. Journal of WSCG 10.
27. Dwarf Fortress. Bay 12 Games. 2006
28. “World Generation” Dwarf Fortress Wiki.[Online] Available: http://dwarffortresswiki.org/index.php/DF2014:World_generation Retrieved:09/11/16
29. David E. Goldberg. “Genetic Algorithms in Search, Optimization, and Machine Learning”. 1989. ISBN: 0201157675
30. Antonios Liapis, Héctor P. Martínez, Julian Togelius, Georgios N. Yannakakis. “Adaptive game level creation through rank-based interactive evolution”. 2013. IEEE Conference on Computational Intelligence in Games.
31. William L. Raffe, Fabio Zambetta, Xiaodong Li, Kenneth O. Stanley. “Integrated Approach to Personalized Procedural Map Generation Using Evolutionary Algorithms”. 2014. IEEE Transactions on Computational Intelligence and AI in Games Vol.7 No.2
32. Kenneth O. Stanley, Risto Miikkulainen. “Evolving Neural Networks Through Augmenting Topologies”. 2002. Evolutionary Computation Vol.10
33. E. J. Hastings, R. K. Guha, and K. O. Stanley, “Evolving content in the Galactic Arms Race video game,” 2009. IEEE Transactions on Computational Intelligence and AI in Games. Vol.1 No.4
34. Sebastian Risi, Joel Lehman, David B. D'Ambrosio, Ryan Hall, Kenneth O. Stanley. “Combining Search-Based Procedural Content Generation and Social Gaming in the Petalz Video Game”. 2012. Eighth Artificial Intelligence and Interactive Digital Entertainment Conference.
35. David Stammer, Tobias Gunther, Mike Preuss.“Player-Adaptive Spelunky Level Generation”. 2015. IEEE Conference on Computational Intelligence in Games
36. Christopher Pedersen, Julian Togelius, Georgios N. Yannakakis. “Modeling Player Experience for Content Creation”. 2010. Transactions on Computational Intelligence and AI in Games Vol.2 No.1
37. Georgios N. Yannakakis, Julian Togelius. “Experience-Driven Procedural Content Generation”. 2011. Transactions on Affective Computing.
38. Nevermind. Flying Mollusk. 2015.
39. Tropical Heat: Jet Ski Racing. SomaticVision.
40. Jordan Fisher. “How to Make Insane, Procedural Platformer Levels”. 2012. Gamasutra. [Online]. Available: http://www.gamasutra.com/view/feature/170049/how_to_make_insane_procedural_.php Retrieved: 10/11/16
41. Mohammad Shaker, Noor Shaker, Julian Togelius. “Evolving Playable Content for Cut the Rope through a Simulation-Based Approach”. 2013. Faculty of Information Technology Engineering, Damascus, Syria.
42. Mohammad Shaker, Noor Shaker, Julian Togelius, Mohamed Abou-Zleikha. “A Progressive Approach to Content Generation”. 2015. Joseph Fourier University.
43. Julian Togelius, Mike Preuss, Nicola Beume, Simon Wessing, Johan Hagelback, Georgios N. Yannakakis. “Multiobjective Exploration of the StarCraft Map Space”. 2010. IEEE Conference on Computational Intelligence and Games.
44. Ahmed Khalifa, Diego Perez-Liebana, Simon M. Lucas, Julian Togelius. “General Video Game Level Generation”. 2016. Proceedings of the Genetic and Evolutionary Computation Conference 2016.
45. Lucas Ferreira, Leonardo Pereira, Claudio Toledo. “A Multi-population Genetic Algorithm for Procedural Generation of Levels for Platform Games.”. 2014. Proceedings of the Genetic and Evolutionary Computation Conference 2014.
46. Daniel Ashlock, Colin Lee, Cameron McGuinness. “Search-Based Procedural Generation of Maze-Like Levels”. 2011. IEEE Transactions On Computational Intelligence and AI in Games.
47. Daniele Gravina, Daniele Loiacono. “Procedural Weapons Generation for Unreal Tournament III”. 2015. IEEE Games Entertainment Media Conference
48. P. Sweetser and J. Wiles, “Scripting versus emergence: Issues for game developers and players in game environment design,” 2006. International Journal of Intelligent Games and Simulation, Vol.4 No.1
49. Simon Chauvin, Guillaume Levieux, Jean-Yves Donnar, Stephane Natkin.“Making Sense of Emergent Narratives: An Architecture Supporting Player-Triggered Narrative Processes”. 2015. IEEE Conference on Computational Intelligence in Games.
50. “Terraria,” Re-Logic, 2011.
51. “Don't Starve”. K-Entertainment. 2013.
52. “EVE Online”. CCP Games. 2003.
53. “Forget to pay your virtual game bill? Could cost you $200,000”. CBS News. [Online]. Available: http://www.cbsnews.com/news/eve-online-mmorpg-battle-worth-200000/ Retrieved: 16/11/16.
54. Brendan Caldwell. “A War In Space: The Banker Who Gambled Everything And Brought Eve’s Greatest Empire To Its Knees”. Rock Paper Shotgun. [Online]. Available: https://www.rockpapershotgun.com/2016/04/21/eve-online-world-war-bee-mittani/ Retrieved: 16/11/16.
55. Bo Moore. “Inside the Epic Online Space Battle That Cost Gamers $300,000”. Wired. [Online]. Available: https://www.wired.com/2014/02/eve-online-battle-of-b-r/ Retrieved: 16/11/16.
56. Andrew Groen. “Empires of EVE: A History of the Great Wars of EVE Online”. 2016. ISBN: 9780990972426
57. J. Horsey, “The Elder Scrolls V: Skyrim radiant quest system, will customise your game as you play,” Geeky Gadgets, Nov. 2011 [Online]. Available: http://www.geeky-gadgets.com/the-elder-scrolls-v-skyrimradiant-quest-system-will-cusomtise-your-game-as-you-play-10-11-2011/ Retrieved: 16/11/16
58. “Facade”. Michael Mateas, Andrew Stern. 2005.
59. “Event[0]”. Ocelot Society. 2016.
60. J. R. Meehan, “TALE-SPIN, an interactive program that writes stories,” 1977. In Proceedings of 5th International Joint Conference on Artificial Intelligence. San Francisco, CA, USA, 1977
61. Boyang Li, Mark O. Riedl. “An Offline Planning Approach to Game Plotline Adaptation”. 2010. Proceedings of the Sixth AAAI Conference on Artificial Intelligence and Interactive Digital Entertainment.
62. Ben Kybartas, Clark Verbrugge. “Analysis of ReGEN as a Graph-Rewriting System for Quest Generation”. 2014. IEEE Transactions On Computational Intelligence and AI in Games. Vol.6 No.2
63. “Euphoria”. NaturalMotion. 2015. [Online] Available: http://www.naturalmotion.com/middleware/euphoria Retrieved: 20/11/16

##### Level Generation System UML Diagram
### Project Pan